CarVal – Recommended Technical Setup

Phase 2 → Review 2, with a setup that scales through Review 3 and Review 4

Purpose. This document defines a practical team setup for building CarVal in parallel. The setup is designed around the project architecture: Next.js Dashboard → FastAPI Orchestrator → Vision Service / Document AI → Vehicle History JSON → Valuation / Discrepancy / Hybrid RAG → LLM Reasoning & Synthesis → Evidence-Backed Buyer Report.

# 1. Recommended Technology Setup

| Layer | Recommended Setup | Purpose |
| --- | --- | --- |
| Frontend | Next.js + TypeScript | Upload flow, inspection dashboard, results and final report UI |
| Backend / Orchestrator | FastAPI + Python | API endpoints, file handling, service orchestration and common data flow |
| Vision | YOLOv8 + Python | Damage detection and later odometer/image analysis |
| Document AI | Python OCR + structured extraction | RC, insurance and service-bill information extraction |
| Common Data Contract | Versioned JSON schema | Keeps all four members' modules compatible |
| Database / Storage | Start with JSON + local storage; add DB when needed | Vehicle records and intermediate results without overcomplicating Review 2 |
| Valuation | XGBoost + Python | Review 3 fair-value regression |
| Retrieval | Vector + keyword + graph retrieval | Review 3 hybrid RAG layer |
| LLM Layer | LLM API/service | Review 4 evidence-grounded reasoning and report synthesis |
| Version Control | Git + GitHub | Parallel development, review and integration |

# 2. Recommended Repository Structure

CarVal/
│
├── frontend/                    # Next.js + TypeScript
│   ├── app/
│   ├── components/
│   ├── lib/
│   └── types/
│
├── backend/                     # FastAPI
│   ├── app/
│   │   ├── main.py
│   │   ├── api/
│   │   ├── schemas/
│   │   ├── services/
│   │   └── core/
│   └── requirements.txt
│
├── services/
│   ├── vision/
│   ├── document_ai/
│   ├── valuation/
│   ├── discrepancy/
│   ├── rag/
│   └── llm/
│
├── schemas/
│   └── vehicle_schema_v1.json
│
├── sample_data/
├── tests/
├── docs/
├── .gitignore
├── README.md
└── docker-compose.yml            # Add/use when multi-service integration is needed

# 3. GitHub Setup

Create ONE GitHub repository for the entire CarVal project.

Keep main as the stable/integrated branch.

Each member works on a separate feature branch.

Use Pull Requests before merging into main.

Keep the common JSON schema in the repository so every member works against the same contract.

Do not commit .env files, API keys, node_modules, Python cache files, datasets or large generated training outputs.

Suggested branches: feature/vision, feature/document-ai, feature/frontend-backend, feature/testing

# 4. Team Module Ownership

| Member | Module | Review 2 Focus | Later Extension |
| --- | --- | --- | --- |
| Member 1 | Vision | YOLOv8 damage detection + inference API | Severity / odometer and improved vision analysis |
| Member 2 | Document AI | OCR + RC/insurance/service-bill extraction | Complete vehicle history and better document handling |
| Member 3 | Frontend + Backend | Next.js dashboard + FastAPI + integration | Connect valuation, discrepancy, RAG and final report |
| Member 4 | Testing + Support | Test cases, integration testing, screenshots, documentation | Regression testing, final demo support and report QA |

# 5. API Contract

Keep the APIs simple at first. The frontend should never directly depend on model internals. It should communicate with FastAPI, and FastAPI should call the appropriate service.

GET /health – Check whether the backend is running.

POST /inspection – Create an inspection and return an inspection/vehicle ID.

POST /inspection/{id}/images – Upload vehicle images.

POST /inspection/{id}/documents – Upload RC, insurance and service documents.

POST /inspection/{id}/vision – Run the Vision Service.

POST /inspection/{id}/documents/extract – Run Document AI.

GET /inspection/{id} – Return the current combined Vehicle JSON.

GET /inspection/{id}/report – Later: return the final evidence-backed report.

# 6. Common JSON Strategy

Use one versioned canonical JSON object throughout the project. Do not create a completely new data format for each review. Later modules should populate fields that are initially marked as pending.

{
  "schema_version": "1.0",
  "vehicle": {},
  "input_files": {},
  "vision": {},
  "documents": {},
  "vehicle_history": {},
  "valuation": {"status": "pending"},
  "discrepancies": [],
  "knowledge_retrieval": {"status": "pending"},
  "risk_assessment": {"status": "pending"},
  "llm_synthesis": {"status": "pending"},
  "final_report": {"status": "pending"},
  "pipeline_status": {}
}

# 7. Why This JSON Setup Works Across All Reviews

| Review | Use These Sections | Expected Progress |
| --- | --- | --- |
| Review 2 | vehicle, input_files, vision, documents, vehicle_history, pipeline_status | Working upload → Vision/Document AI → structured vehicle data flow |
| Review 3 | valuation, discrepancies, knowledge_retrieval + existing sections | XGBoost valuation, discrepancy analysis and hybrid retrieval |
| Review 4 | risk_assessment, llm_synthesis, final_report + evidence fields | Health score, negotiation output, LLM synthesis and evidence-backed buyer report |

# 8. Evidence and Traceability

Keep an evidence/source reference with important findings. For example, a damage result should retain the image ID; a mileage discrepancy should retain the relevant image/document IDs; and a RAG/LLM finding should retain its retrieved evidence. This supports the project's evidence-backed output requirement and prevents the final LLM layer from becoming disconnected from the underlying data.

# 9. Review 2 Development Strategy

Week 1: establish the repository, JSON schema, frontend shell, FastAPI skeleton, Vision baseline and Document AI baseline.

Week 2: connect the real Vision and Document AI APIs to the dashboard and demonstrate an end-to-end inspection flow.

Use mock JSON responses temporarily whenever a model/API is not ready. Replace mocks with real services without changing the frontend contract.

Keep the Review 2 scope focused on Vision + Document AI + structured data flow. Do not block Review 2 on the later valuation, discrepancy, RAG or LLM modules.

# 10. Development Rules

Agree on schemas and API contracts before parallel coding starts.

Use meaningful commit messages.

Pull/rebase from the latest main before opening a Pull Request.

Test your module locally before requesting integration.

Do not change shared field names silently.

Add new fields in a backward-compatible way whenever possible.

Keep secrets in environment variables, never in GitHub.

Keep sample/demo data separate from production code.

# 11. Recommended Day-1 Setup Checklist

Create GitHub repository and add all four members.

Create the folder structure.

Add .gitignore for Next.js/Python/environment files.

Create and commit the canonical JSON schema.

Create the FastAPI skeleton.

Create the Next.js skeleton.

Create placeholder Vision and Document AI service interfaces.

Agree on the API endpoint names.

Add one mock inspection JSON for frontend development.

Create feature branches for all four members.

# 12. Review 2 Target Demo

The final Review 2 prototype should demonstrate:

Open CarVal dashboard.

Upload one or more car images.

Upload RC/insurance/service documents.

Run inspection.

Show actual damage detection results and bounding boxes.

Show extracted vehicle/document information.

Show the combined Vehicle Summary.

Show that the data is stored/returned using the common JSON contract.

Architecture alignment: This setup follows the project plan in which Review 2 covers the core Vision Service and Document AI with initial structured data flow, while later reviews add valuation/discrepancy/RAG and then LLM synthesis and the evidence-backed buyer report.