CarVal – Phase 2 Work Plan

Review 2 Goal
Build a proper working CarVal prototype covering the Vision Service, Document AI, initial structured data flow, backend integration, and a functional frontend. The project architecture already defines the flow as Next.js Dashboard → FastAPI Orchestrator → Vision Service / Document AI → Vehicle History JSON.

# 1. Overall Review 2 Target

User opens the CarVal web application.

User uploads car images and vehicle documents.

Vision Service detects visible damage from the car images.

Document AI extracts important information from RC, insurance and service documents.

FastAPI combines the outputs into a structured vehicle record.

Frontend displays the inspection results in a clear dashboard.

Target demo flow: Car Images + Documents → Vision / Document AI → Structured Vehicle Data → Results Dashboard

# 2. Division of Work :

Member 1-Vision/Damage Detection:

Objective: Develop the car-image analysis module.

Prepare the selected damage-detection dataset and train/validation/test organization.

Set up YOLOv8 and run a baseline.

Fine-tune the model for the six project damage classes: dent, scratch, crack, glass, lamp and tire.

Generate damage class, confidence score and bounding-box coordinates.

Evaluate using basic metrics such as precision, recall and mAP@50.

Create a vision inference API such as POST /vision/analyze.

Provide sample JSON output for frontend integration.

Expected Review 2 demo: Upload a car image → detected damage is displayed with bounding boxes, class and confidence.

Member 2 – Document AI

Objective: Convert vehicle documents into structured information.

Collect/sample RC, insurance and service-bill documents.

Build the OCR pipeline.

Identify and extract important fields such as registration number, owner, model, year, mileage, claims, service date and repair information.

Define a common document JSON schema.

Create a document extraction API such as POST /documents/extract.

Return structured vehicle/document information for integration with the backend.

Expected Review 2 demo: Upload a document → extracted vehicle information is displayed on the dashboard.

Member 3 – Frontend + Backend Integration

Objective: Build the working CarVal application around the AI modules.

Frontend – Next.js

Create CarVal landing/dashboard page.

Create vehicle inspection/upload page.

Allow car-image uploads.

Allow RC, insurance and service-bill uploads.

Create Analyze Vehicle button and loading state.

Create results page showing damage and extracted document information.

Add a clean vehicle summary section for the Review 2 demo.

Backend – FastAPI

Create FastAPI project structure.

Create health/status endpoint.

Create vision endpoint.

Create document extraction endpoint.

Create vehicle/combined-results endpoint.

Combine Member 1 and Member 2 outputs into a common Vehicle JSON.

Connect frontend API calls to the backend.

Member 4 – Data Collection and Testing

Objective: Support the team with testing, demo preparation and documentation without owning a major AI module.

Prepare 4–5 representative test cases containing car images and available documents.

Maintain organized test data folders.

Test image upload, document upload, API responses and frontend navigation.

Record bugs and verify fixes.

Prepare screenshots and short result descriptions for the Review 2 presentation.

Help prepare README/documentation and the final demo flow.

Create simple About/Team/Project information sections in the UI if needed.

# 3. API / Module Collaboration

Member 1 → provides Vision JSON containing damage type, confidence, bounding box and odometer information.

Member 2 → provides Document JSON containing vehicle details, document mileage, insurance claims and service history.

Member 3 → combines both into a single Vehicle JSON and exposes it to the frontend.

Member 4 → tests the complete flow and records issues/results.

# 4. Suggested Repository Structure

CarVal/
├── vision/
├── document_ai/
├── frontend/
├── backend/
├── tests/
├── sample_data/
├── schemas/
└── README.md

# 5. Review 2 Final Demonstration

Open the CarVal web application.

Upload a car image.

Show actual YOLOv8 damage detection and bounding boxes.

Upload an RC/insurance/service document.

Show extracted document information.

Show the combined Vehicle Summary / structured JSON.

Demonstrate that the frontend, backend and AI services communicate successfully.

Review 2 success criterion: The panel should be able to see a functional prototype, not just separate model notebooks. The AI results can still be baseline results, but the complete upload → processing → results flow should work.